AURA EXAM

System Analysis, Architecture Review & Recommendations

Online Examination Platform for Malaysian Classrooms

Prepared for: Project Owner

Date: 30 May 2026

Stack: TanStack Start - React 19 - Supabase - Tailwind v4

# Contents

1. Executive Summary

2. Project Requirements & Design

3. System Architecture

4. Data Model

5. Core User Flows

6. Feature-by-Feature Assessment

7. What's Working Well

8. Critical Issues & What You're Missing

9. Recommended Best Flows

10. Improvement Roadmap (Prioritised)

11. Additional Suggestions

12. Conclusion

# 1. Executive Summary

Aura Exam is a role-based online examination platform with three actors - student, lecturer, and admin - built on TanStack Start (SSR React) with Supabase for authentication, PostgreSQL, row-level security (RLS), and file storage. The product covers the full assessment lifecycle: class management, a reusable question bank, exam building and scheduling, proctored exam-taking with integrity flagging and webcam face-detection, automated MCQ/TF grading, manual essay grading, a structured appeals workflow, assignments, notifications, data exports, and admin oversight.

The implementation is broad and genuinely functional - most screens are wired to real server functions rather than mocks, and the grading, appeals, and notification logic is server-authoritative in the right places. The codebase is clean and consistent in its patterns.

This review found the system to be strong on feature coverage but exposed to several high-impact correctness and integrity risks that should be addressed before any real exam runs. The most urgent are summarised below and detailed in Section 8.

Top 3 things to fix first:

ANSWER LEAK -  Correct answers for MCQ/TF questions are sent to the browser during an exam - a student can read them from the network response.

TIMER NOT ENFORCED -  The exam countdown is purely client-side and resets to full duration on page refresh; there is no server-enforced time limit.

SCHEMA DRIFT -  The generated database types file is out of sync with the live schema, hiding real columns (auto_score, read_at, link, deadline_at) and statuses.

# 2. Project Requirements & Design

This section restates the product requirements and design intent, reconstructed from the project plan and the implemented behaviour, so the document is self-contained.

## 2.1 Vision & Design Direction

A calm, fair, and kind online examination experience. The visual language is intentionally playful and neo-brutalist to reduce exam anxiety:

Palette: Warm cream background (#fcfbf6) with off-white / pale-lilac surfaces.

Accents: Neon lime (primary CTA), hot pink, electric purple, sky blue as role accents - student = sky, lecturer = violet, admin = lime.

Type: Chunky rounded display headings; mono font for timers and IDs.

Shapes: Pill buttons with 2px borders + offset shadow, rounded cards, scattered SVG doodles.

Design tokens live as oklch semantic variables in src/styles.css.

## 2.2 Roles & Permissions

| Role | Primary capabilities |
| --- | --- |
| Student | Join classes, view notes/announcements, take exams (proctored), view results, submit assignments, file appeals, read notifications, edit profile. |
| Lecturer | Manage classes & members, build a question bank, create/schedule exams, monitor live exams, auto + manual grading (essays, score override), set assignment points, review appeals, export class data. |
| Admin | Platform oversight: manage users (ban/unban, approve lecturers), global class/exam views, platform settings (grace period, flag threshold, session timeout), audit log, PDPA data-deletion requests. |

## 2.3 Functional Requirements

| # | Requirement | Status |
| --- | --- | --- |
| FR-1 | Email/password auth with role-based home routing | Implemented |
| FR-2 | Class creation, enrolment, announcements & notes | Implemented |
| FR-3 | Question bank (MCQ / True-False / Essay) with difficulty, tags, points, versioning | Implemented (versioning column unused) |
| FR-4 | Exam builder: select questions, schedule window, duration, camera requirement | Implemented |
| FR-5 | Exam lifecycle: draft -> upcoming -> live -> graded | Implemented |
| FR-6 | Proctored exam runtime: timer, question nav, flag-for-review, webcam face check | Implemented (client-side) |
| FR-7 | Integrity monitoring: tab-switch / copy / paste / right-click detection, auto-submit at 3 flags | Implemented (client-side only) |
| FR-8 | Automated grading of MCQ/TF; manual essay grading; score override | Implemented (server-side) |
| FR-9 | Appeals: score dispute & integrity appeal, 7-day window, lecturer review queue | Implemented |
| FR-10 | Assignments: upload brief, student file submission, grading with max score & feedback | Implemented |
| FR-11 | In-app notifications across exam/grade/appeal events | Implemented |
| FR-12 | Data export: CSV + printable reports of class/student/exam scores | Implemented |
| FR-13 | Admin: user management, settings, audit log, PDPA requests | Partially - verify audit-log writes |

## 2.4 Non-Functional Requirements

Performance: SSR for fast first paint and SEO on marketing pages; each public route sets its own head metadata.

Security: RLS-backed data isolation; auth enforced at the _authenticated layout via beforeLoad redirect.

Privacy: Webcam video and MediaPipe face detection run locally in the browser - nothing recorded or uploaded (privacy by design).

Compliance: PDPA data-deletion workflow present for Malaysian data-protection compliance.

Platform: Exam runtime is desktop-only by design (lockdown UX).

# 3. System Architecture

## 3.1 Technology Stack

| Layer | Technology |
| --- | --- |
| Framework | TanStack Start (SSR) + TanStack Router (file-based) + TanStack Query |
| UI | React 19, Tailwind CSS v4, shadcn/ui, custom 'brand' primitives, lucide icons, sonner toasts |
| Backend | Supabase: Auth, PostgreSQL, RLS, Storage. Server functions via createServerFn |
| Direct DB | node-postgres (pg) Pool for admin/privileged queries that bypass RLS |
| Proctoring | MediaPipe Tasks Vision (FaceDetector) loaded from CDN, GPU delegate, local inference |
| Build | Vite via @lovable.dev/vite-tanstack-config; Cloudflare build target |
| Validation | Zod; react-hook-form for forms |

## 3.2 Request & Data Flow

All data access flows through server functions in src/lib/supabase/*.ts. The canonical pattern is:

export const fn = createServerFn({ method: "GET" | "POST" })
  .inputValidator((data: T) => data)
  .handler(async ({ data }) => {
    const supabase = createClient();           // SSR client, reads session from cookies
    const { data: { user } } = await supabase.auth.getUser();
    if (!user) throw new Error("Unauthorized"); // authn gate
    ...                                          // RLS enforces authz
  });

Two Supabase clients exist: a browser client (src/lib/supabase/client.ts) and an SSR client (server.ts) that reads/writes the session via cookies. middleware.ts refreshes the session. Privileged operations (admin user list, profile creation) use a raw pg Pool that bypasses RLS.

## 3.3 Routing

File-based routes under src/routes. A pathless _authenticated layout guards every signed-in route and wraps content in the role-aware AppShell. Route tree is auto-generated (routeTree.gen.ts).

Student: /student/* - dashboard, classes, exams (lobby/take/submit/result), appeals, notifications, profile

Lecturer: /lecturer/* - dashboard, classes, question-bank, exams (new/edit/monitor/results), appeals, notifications, profile

Admin: /admin/* - dashboard, users, classes, exams, settings, audit-log, pdpa

# 4. Data Model

Core PostgreSQL tables (Supabase). Relationships shown where they drive behaviour.

| Table | Purpose & key columns |
| --- | --- |
| profiles | User profile mirror of auth.users - id, name, role, status (active/banned/pending) |
| classes | code, name, lecturer_id, color |
| class_enrollments | (class_id, student_id) join - enrolment |
| questions | type (MCQ/TF/ESSAY), text, difficulty, points, tags, version, meta (options/correct/model_answer/rubric) |
| exams | title, class_id, start_time, end_time, duration, status, questions_count, require_camera |
| exam_questions | (exam_id, question_id, order_index) - ordered link |
| submissions | status (in-progress/submitted/graded/flagged/retake-approved), score, auto_score, total, flags, appeal_required, submitted_at |
| essay_answers | per-question answers; score NULL until graded; graded_by, graded_at |
| flag_reasons | integrity events per submission - time, type, label |
| appeals | type (score/integrity), status, reason, lecturer_reply, decided_at, deadline_at |
| class_assignments / assignment_submissions | assignment brief + student uploads with grade & feedback |
| announcements / class_notes | class feed + file attachments |
| notifications | type, title, body, link, read_at |
| audit_log | actor_id, action, target |

Scoring model (important):

auto_score = immutable sum of MCQ + TF points, computed server-side at submit.

score = auto_score + sum of graded essay scores; submission promoted to 'graded' once all essays scored.

Exam totals are computed live from question points, not from the (potentially stale) submissions.total column.

# 5. Core User Flows

## 5.1 Authentication

Sign-up stores name + role in user_metadata and creates a profiles row via a pg-pool server function (bypassing RLS). Sign-in maps the Supabase user to an AuthUser and back-fills a profile row for legacy accounts. ROLE_HOME routes each role to its dashboard.

## 5.2 Student Exam Lifecycle

Lobby: Student opens the exam lobby - sees schedule, duration, and a webcam + face-detection check (if camera required).

Start: startExam creates (or resets, for an approved retake) an in-progress submission and snapshots total points.

Take: Client renders questions with a countdown, per-question flag-for-review, and integrity listeners (tab-switch/copy/paste/right-click). Each violation calls recordFlag; the 3rd flag auto-submits as 'flagged'.

Submit: submitExam grades MCQ/TF server-side, stores essay answers as ungraded, and sets status 'submitted' with auto_score.

Result: Student sees score, per-question review, flag history, and retake/appeal CTAs.

## 5.3 Lecturer Grading

The results screen lists every submission with auto_score, flags, and essay answers (plus model answer/rubric). gradeEssayAnswer saves a per-answer score, recomputes score = auto_score + essays, and once all essays are graded promotes the submission to 'graded' and notifies the student.

## 5.4 Appeals

Filing: Score dispute or integrity appeal, allowed only within 7 days of submission; integrity appeals require a flagged submission; duplicate types are blocked.

Queue: Paginated queue ordered pending-first, integrity-before-score, oldest-first; lecturer sees the disputed answers.

Resolve: Approve a score appeal -> writes corrected score; approve an integrity appeal -> sets 'retake-approved' so the student can restart. Student is notified either way.

## 5.5 Notifications

Server functions push in-app notifications on key events (exam published, exam flagged, grade published, appeal submitted/approved/rejected). The AppShell polls the unread count every 30s.

# 6. Feature-by-Feature Assessment

| Feature | Maturity | Notes |
| --- | --- | --- |
| Auth & roles | Solid | Clean; consider email verification gating & password policy |
| Classes & enrolment | Solid | Works; enrolment by code is the natural next UX |
| Question bank | Good | version column exists but no version history UI/logic |
| Exam builder | Good | Scheduling present; no server validation that start<end or window vs duration |
| Exam runtime | At risk | Answer leak + client-only timer + bypassable anti-cheat |
| Grading | Solid | Server-authoritative; good separation of auto vs essay score |
| Appeals | Solid | Well-modelled state machine and notifications |
| Assignments | Good | File upload + grading; verify storage bucket RLS |
| Notifications | Good | Polling works; realtime would be better |
| Exports | Good | CSV + print; useful slip-style reports |
| Admin | Partial | User mgmt via pg pool; confirm audit-log is actually written |
| Proctoring (camera) | Advisory | Local face detection never reaches server; informational only |

# 7. What's Working Well

Authoritative scoring. Grading is server-side and tamper-resistant; the auto_score / score split is a clean, correct design.

Uniform server-function pattern. Consistent createServerFn pattern with an authn gate at the top of every handler - easy to read and extend.

Well-modelled appeals. Appeals are a proper state machine with deadlines, duplicate prevention, ownership checks, and student notifications.

Defensive totals. Exam totals are recomputed from question points instead of trusting a stored total - avoids a whole class of stale-data bugs.

Privacy-first proctoring. Webcam inference runs locally with nothing uploaded - a privacy-respecting default and a good PDPA story.

Real, broad coverage. Feature breadth is high and screens are wired to real data, not mocks.

# 8. Critical Issues & What You're Missing

Ordered by severity. P0 = fix before any real exam; P1 = fix soon; P2 = hardening.

### P0-1  Correct answers leak to the browser during an exam

getExamForTaking selects each question's full meta and returns it to the client. For MCQ/TF, meta contains the correct answer (correct index / boolean). A student can open the network tab and read every answer.

Fix: strip answer keys server-side before sending the exam to the student - return only what the UI needs to render (options text, no 'correct'). Keep the key server-side for grading.

### P0-2  Exam timer is not enforced

The countdown initialises to exam.duration * 60 on the client every time the component mounts, so a refresh restarts the full timer. There is no server check of elapsed time or end_time at submit.

Fix: persist a server started_at on the submission; compute remaining time from server timestamps; reject/auto-grade submissions past the allowed window at submit time.

### P0-3  Anti-cheat is client-side and bypassable

Tab-switch/copy/paste/right-click detection lives entirely in browser event listeners and can be disabled (devtools, JS off, second device). Camera face-detection results never reach the server, so a 'no face' or 'multiple faces' state has no consequence.

Fix: treat client flags as advisory; add a server heartbeat during the exam, optionally upload periodic face snapshots for review, and record face-missing events server-side. Be explicit in the product that browser-based proctoring is deterrence, not prevention.

### P1-1  Database types are stale (schema drift)

src/lib/database.types.ts disagrees with the live schema in several places: submissions is missing auto_score and the retake-approved status; notifications is typed with kind/read but the code uses type/read_at/link; appeals is typed with exam_title/question_ref but the code uses exam_id/lecturer_reply/decided_at/deadline_at. The handlers cast db(supabase) to any, so these mismatches compile silently.

Fix: regenerate types from Supabase (supabase gen types) and drop the 'as any' casts so the compiler catches column mistakes.

### P1-2  Authorisation depends on RLS without in-code defence in depth

Some read handlers (e.g. getExam, getLecturerExamResults) verify only that a user is logged in and rely on RLS for row scoping. If an RLS policy is ever misconfigured, data leaks. Appeals handlers do this well (explicit ownership checks) - apply the same pattern everywhere.

Fix: add explicit ownership/enrolment checks in handlers that return sensitive rows, in addition to RLS.

### P1-3  Leftover debug endpoint

getTestProfiles returns up to 10 profile rows and appears to be debug scaffolding. Remove it (or gate behind admin) before production.

### P2  Other gaps

Testing: No automated tests of any kind - grading, appeal windows, and flag thresholds are exactly the logic that deserves unit tests.

Audit trail: audit_log table exists; confirm privileged actions (ban, role change, grade override, appeal decisions) actually write to it.

Schedule validation: Exam builder does not validate start_time < end_time or that duration fits the window.

Idempotency: submitExam has no idempotency guard against double-submit / re-submit after 'submitted'.

Storage RLS: Verify Storage bucket RLS for class_notes and assignment files so students can't read others' uploads.

Question versioning: Question bank has a version column but no version-history behaviour; editing a used question can change a past exam's meaning.

# 9. Recommended Best Flows

## 9.1 Server-authoritative exam runtime

Make the server the source of truth for both time and content during an exam:

On start, persist started_at and compute deadline = min(started_at + duration, exam.end_time).

Send questions WITHOUT answer keys; render from sanitised payload.

Client timer is display-only, seeded from server remaining-time; it re-syncs on refresh.

On submit (manual, timeout, or 3-flag auto-submit), the server validates the deadline and grades - late submissions are handled by policy, not trust.

## 9.2 Exam status lifecycle

Tighten the state machine and drive transitions by schedule, not manual edits alone:

draft --publish--> upcoming --(start_time reached)--> live
  live --(end_time reached / all submitted)--> closed
  closed --(all essays graded)--> graded

A scheduled job (Supabase cron / edge function) can flip upcoming->live->closed so status never lies.

## 9.3 Submission state machine

in-progress --submit--> submitted --grade essays--> graded
  in-progress --3 flags--> flagged
  flagged --integrity appeal approved--> retake-approved --start--> in-progress

Document these as the only legal transitions and guard each write against illegal jumps.

## 9.4 Appeal flow (already close to ideal)

Keep the 7-day window, integrity-before-score ordering, and notifications. Add: surface the deadline countdown to students, and log every decision to audit_log.

# 10. Improvement Roadmap (Prioritised)

| Priority | Item | Effort | Impact |
| --- | --- | --- | --- |
| P0 | Strip answer keys from exam payload | Low | Critical |
| P0 | Server-enforced exam timing (started_at + deadline) | Medium | Critical |
| P0 | Server-side flag/heartbeat; define proctoring as deterrence | Medium | High |
| P1 | Regenerate DB types; remove 'as any' casts | Low | High |
| P1 | In-handler ownership checks (defence in depth) | Medium | High |
| P1 | Remove getTestProfiles debug endpoint | Low | Medium |
| P1 | Submit idempotency guard | Low | Medium |
| P1 | Exam schedule validation (start<end, duration fits) | Low | Medium |
| P2 | Unit tests: grading, appeal window, flag threshold | Medium | High |
| P2 | Wire audit_log for all privileged actions | Medium | Medium |
| P2 | Realtime live monitor (replace polling) | Medium | Medium |
| P2 | Question version history / lock used questions | Medium | Medium |
| P2 | Verify Storage bucket RLS | Low | High |
| P2 | Email notifications + accessibility pass | Medium | Medium |

# 11. Additional Suggestions

UX: Enrolment by class code/invite so students self-join instead of manual seeding.

Resilience: Auto-save in-progress answers (per question) so a crash or refresh doesn't lose work.

Integrity: Question randomisation / per-student shuffle of options to blunt copying.

Config: A 'grace period' setting already implied in admin settings - wire it into the timer policy.

Insight: Analytics for lecturers: item difficulty, score distribution, question discrimination.

Observability: Centralise error handling - many handlers swallow notification errors with empty catch blocks; log them.

Abuse: Add rate-limiting on recordFlag and submit endpoints.

Reporting: Consider PDF export (not just print) for the score slips using the existing report HTML.

# 12. Conclusion

Aura Exam is an impressively complete, well-structured platform with a clean server-function architecture and a thoughtful, privacy-respecting design. Its grading, appeals, and notification systems are production-shaped. The gap between 'feature-complete' and 'exam-ready' is concentrated in three areas: exam-time content security (don't ship answers to the client), server-enforced timing, and honest framing of browser-based proctoring as deterrence rather than prevention. Closing the P0 items removes the cheating vectors; the P1 items restore type safety and defence-in-depth; the P2 items mature it toward a reliable, observable product.

Addressed in priority order, this system is well within reach of being genuinely exam-ready.

- End of report -